|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| meeting minutes | | | | | | | |
| **Project:** | | Personal Finance Management | | | **Project Code:** | PFM | |
| **Project Manager:** | | Lai Le Le Linh | | | **Conductor:** | Mr.Nguyen Van Hien | |
| **Secretary:** | Le Thi Minh Khanh | |
| **Date:** | | 17/09/2012 | | | **Time:** | 12:30- 14:00 pm | |
| **Place:** | | Meeting room | | | | | |
| **Attendees :** | | | | | | | |
| **No** | **Full name** | | **Unit/Group** | **Position** | | | **Attendance** |
| 1 | Nguyen Van Hien | | PFM Team | Constructor | | | Present |
| 2 | Nguyen Anh Tuan | | PFM Team | Developer | | | Present |
| 3 | Nguyen Duc Loc | | PFM Team | Technical leader | | | Present |
| 4 | Lai Le Le Linh | | PFM Team | Team leader | | | Present |
| 5 | Le Thi Minh Khanh | | PFM Team | Tester | | | Present |
| 6 | Nguyen Thi Gam | | PFM Team | Tester | | | Present |



**Objectives**

* Meeting for review work of team members and assign task in next week.

**Agenda**

* Review work in last week.
* Assign work to team members in this week and sprint 1.
* Fix meeting time with constructor.

**Contents**

1. **Review work in last week**

* Review SRS

Nguyen Van Hien: request to update SRS

* Review System Design and Database Design

Nguyen Anh Tuan: update Database design

Nguyen Duc Loc: update System design

* Review UI

Le Thi Minh Khanh: update GUI of Sprint1

* Review Use case

Lai Le Le Linh: send mail to Mr.HienNV and update Use case

1. **Assign work to team members in this week ( 17- 24/09/2012):**

|  |  |  |  |
| --- | --- | --- | --- |
| Task to do | Responsible | Completed | Deadline |
| Design simple UI of sprin1 | KhanhLTM | 100% | 12:00 pm  23/09/2012 |
| Create system design | TuanNA | 100% | 12:00 pm  23/09/2012 |
| Create database design | LocND | 100% | 12:00 pm  23/09/2012 |
| Write report 1 (Introduction) | GamNT | 100% | 12:00 pm  23/09/2012 |
| Update use-case diagram | LinhLLL | 100% | 12:00 pm  23/09/2012 |

1. **Fixed meeting time with constructor:**

Time: 12:30- 2:00 pm (Slot 4) Monday

Thursday: report to Mr.HienNV

**Conclusion:**

1. Team members must complete task on time and start sprint 1 follow plan.
2. Fully updated requirements of the conductor.